

Static\_code\_checker

Nick Hertzog



March 30, 2020

DeSales University

CS356

**Team Static\_Code\_Checker Sprint 3 Planning Document**

# Sprint overview

## Overview

Link the front and back ends together (JS to Python) and incorporate some colors into the currently existing UI

## Team Leader

Nick

## Scrum master

Will

## Risks/Challenges

Last sprint, Jake and I had some significant difficulties with trying to link the front and back ends together.

# Current sprint detail

## User story

N/A (Technically this corresponds with almost every requirement present within our project. Without doing this, the entire project wouldn’t work.

### Tasks

|  |  |  |
| --- | --- | --- |
| Task description | Estimated time | Owner |
| Link Javascript and Python code | 6hrs | Nick/Some collaboration with Jake |
| Getting information within Javascript to change UI | 4hrs | Nick |
|  |  |  |

### Acceptance criteria

Tester should be able to successfully upload files and interact with software. Some bugs may be present at this time but a general idea of how the application will function should be viewable. User will also be able to upload code files and view the contents of the files within the textarea present on the page.

## User story

Use Case #3-6

### Tasks

|  |  |  |
| --- | --- | --- |
| Task description | Estimated time | Owner |
| Find way to incorporate color into UI/make some tweaks | 2hr | Nick |
|  |  |  |
|  |  |  |

### Acceptance criteria

User will continue to be able to view and interact with the UI.