

Static\_Code\_Checker

William Fitzgerald



March 31 2020

DeSales University

CS356

**Team Static\_Code\_Checker Sprint 3 Planning Document**

# Sprint overview

## Overview

## Team Leader

Jake

## Scrum master

Will

## Risks/Challenges

I struggled getting the UI to look user friendly. First time using C# has proved to many bugs.

# Current sprint detail

## User story

I would like to remain on the same page instead of being sent back to the home page when refreshing the page.

### Tasks

|  |  |  |
| --- | --- | --- |
| Task description | Estimated time | Owner |
| Work on UI | 6 hours | Will |
| Collaborate with Nick | 1 hour | Nick |
|  |  |  |

### Acceptance criteria

Users should be able to upload code from personal computer and be able to see and interact with it in the designated text box.

## User story

I want to add a home button so users can move throughout the website easily.

### Tasks

|  |  |  |
| --- | --- | --- |
| Task description | Estimated time | Owner |
| Continue cleaning up UI | 3 hours | Will |
| Help Nick with minute tasks | 1 hour | Nick |
|  |  |  |

### Acceptance criteria

The website is functional and can see the uploaded code.