

Static\_Code\_Checker

SPRINT 2 RETROSPECTIVE DOCUMENT

Jake Gadaleta



March 31 2020

**Team Static\_Code\_Checker Sprint 2 Retrospective Document**

In this retrospection, you will be focusing on the individual introspection.

# What went well?

* We quickly figured out how to work with flask forms

# What did not go well?

* The flask forms
  + We didn’t build the html to easily accept forms which means that building this may take a while

# How should you improve?

1. Mention at least two ways to improve your work in the next sprint.
   1. Read the flask documentation before acting
   2. Try to use git branches again, we keep overloading that

# Time estimation

|  |  |  |
| --- | --- | --- |
| Task | Time estimated for the task | Time actually spent |
| Compile Code | 3 | 4 |
| Link Preexistence functions to the web page | 2 | 5 |
| jQuery and Bootsrap load in | 0 (unexpected) | 2 |
| Updating the runner scripts | 0 (unexpected) | 2 |
| Forms | 0 (unexpected) | 10 (ouchy) |

Note: Use the planning documents and your work log to fill this table.

# Personal goals

In the last sprint retrospection, you mentioned two goals to improve upon. How were those goals addressed in Sprint 2 and how did you improve as a team member.