

Static\_Code\_Checker

Nick Hertzog



April 16, 2020

DeSales University

CS356

**Team Static\_Code\_Checker Sprint 4 Planning Document**

# Sprint overview

## Overview

Finishing out linking back end to front end with the uploading of files, polishing UI, and testing

## Team Leader

Matt Brown

## Scrum master

Nick Hertzog

## Risks/Challenges

There is a slight risk with having the file upload work nicely but other than that I do not foresee any other challenges.

# Current sprint detail

## User story

Not a user story but to go through with testing what we currently have

Tasks

|  |  |  |
| --- | --- | --- |
| Task description | Estimated time | Owner |
| Test | 1hr | Nick |
|  |  |  |
|  |  |  |

### Acceptance criteria

Make sure no bugs exist within the project

## User story

User story would be 3.3 – 3.6. These are the user stories for having all the pages of the site

Tasks

|  |  |  |
| --- | --- | --- |
| Task description | Estimated time | Owner |
| Polish existing UI | 2hr | Nick |
| Polishing includes adding dsu logo and home button |  |  |
|  |  |  |

### Acceptance criteria

UI provides user with natural feel and workflow

## User story

User story does not exist but without this, the entire application would be a flop

Tasks

|  |  |  |
| --- | --- | --- |
| Task description | Estimated time | Owner |
| Aid in finishing the file upload feature | 5hr | Nick |
|  |  |  |
|  |  |  |

### Acceptance criteria

Allow for users to successfully upload their input, output, and code files and have them reach the backend to be used within python.