

Static\_Code\_Checker

SPRINT 3 RETROSPECTIVE DOCUMENT



April 15th 2020

**Team Static\_Code\_Checker Sprint 3 Retrospective Document**

In this retrospection, you will be focusing on the individual introspection.

# What went well?

Finishing the User Interface

# What did not go well?

Having to link the front end to the back end

# How should you improve?

1. I think Jake and I were a little ahead of ourselves. We maybe pushed some boundaries and should’ve helped Nick and Will with what we thought would help easily incorporate the backend. There should’ve been better planning when we wanted to integrate the front end and the back end.

# Time estimation

|  |  |  |
| --- | --- | --- |
| Task | Time estimated for the task | Time actually spent |
| Working on back end | 6 | 6 |
| Communication with Jake | 1 | 1 |
|  |  |  |
|  |  |  |

Note: Use the planning documents and your work log to fill this table.

# Personal goals

My main goal of Sprint 2 was to do a better job communicating to my team. As we finish out this project, my main goal is to tie up any loose ends we have and to test this project constantly so that no errors show up.